Sprint 2 Retrospective

Automated Testing

* Start earlier. Testing was rushed.
* Better co-ordination between Automated testing team and Dev team as work progress
* Employ BDD or similar strategy in next sprint.

Git

* Commit messages have been great. Good job.
* Always git pull before git push to avoid merges

Manual Testing

* Test views on different browsers next time.
* Future research – run on mobile?

Pivotal Tracker

* Make sure to comment link to Github commit in Pivotal Tracker for: Code, Manual Testing evidence, Bug fixes, Integrated Testing (build passes Travis CI)
* DON’T start too many stories, see if others need help on already started stories.
* Always do the following three before commit
  + Gradle clean build
  + Gradle check
  + Gradle bootRun

Ask competent person (Dr. Ringert/Craggs/Boronat) for feedback on current status of project.

Help

Don’t suffer in silence. If your struggling, ask the group, don’t hesitate to email for help.

Meetings

More regular Dev meeting. Work together= support.