Sprint 4 Retrospective

Organization

* It would have been better to have a more consistent working schedule as opposed to blocks of intense work sandwiched between slower periods.
* Having work sessions with the whole group present (implemented after Sprint 2 retrospective) resulted in more productivity than people working individually on their own.

Agile Techniques

* Implementing pair programming for more complicated functions this sprint has proven to be very helpful.

Knowledge/Research

* In hindsight, we should have used more external CSS files as well as external JavaScript files in order to make our JSP files easier to read and less chaotic.
* Before starting the project, it would have been better if we knew more about creating views (JSPs, CSS, JavaScript, jQuery).
* The way the data is saved in the database is not very well organized. It would have been better to have more one-to-many and many-to-one connections between tables so that searching the repositories for specific data would be easier.